🛡️  SafeSignal

Project Brief & Developer Handoff Document

Privacy-First Family Wellness Monitoring — iOS App

Version 1.1  |  April 2026  |  GitHub Onboarding Document

v1.1 Update — Auto Location Disclosure Feature Added This version adds a complete specification for the Auto Location Disclosure feature (Section 7): when a monitored person does not respond to a location request within a configurable timeout window, their last known location is automatically shared with the monitor. This is the most safety-critical feature in the app and has significant privacy, consent, and architectural implications — all documented in detail in Section 7. All other sections from v1.0 are preserved and updated where affected.

# Table of Contents

| 1. | The Idea & Problem Statement | 3 |
| --- | --- | --- |
| 2. | Why This App is Needed — Market Gap | 3 |
| 3. | Core Concept & Privacy Architecture | 4 |
| 4. | Work Completed to Date | 5 |
| 5. | Prototype — Screen Inventory | 6 |
| 6. | Data Architecture — All Six Collections | 6 |
| 7. | ★ Auto Location Disclosure Feature (NEW) | 7 |
| 7.1 | Feature Overview & User Story | 7 |
| 7.2 | Privacy & Consent Design | 8 |
| 7.3 | Schema Changes | 8 |
| 7.4 | New Cloud Function: locationRequestTimeout | 9 |
| 7.5 | Background Location Update Changes | 9 |
| 7.6 | UI Changes Required | 10 |
| 7.7 | Impact Assessment | 10 |
| 8. | What Still Needs to Be Built | 11 |
| 9. | Recommended Tech Stack | 13 |
| 10. | Step-by-Step Build Plan | 14 |
| 11. | Commercial Roadmap | 17 |
| 12. | Revenue Model & Projections | 18 |
| 13. | Competitive Landscape | 19 |
| 14. | Appendix | 20 |

# 1.  The Idea & Problem Statement

The concept originated from a simple parental concern: knowing whether a child, elderly parent, or loved one is safe — not where they are, but simply that they are alive and active. Existing solutions (Life360, Apple Find My, parental control apps) all solve a different problem: they track location continuously, monitor content, or restrict device usage. None of them answer the basic question:

"Has this person used their phone in the last 24 hours?"

SafeSignal is built around a single privacy-preserving heartbeat signal. The monitored person's phone silently sends a timestamped ping to a cloud backend every 15 minutes. The monitor sees only one of three states: Safe, Check-in needed, or Inactive alert. Location data is never collected in normal operation. It is only requestable by the monitor when a user has exceeded an inactivity threshold, and must be explicitly approved by the monitored person — or, with prior consent, automatically released after a configurable timeout window if no response is received.

## 1.1  Core Use Cases

- Parent checking that a teenage child who has gone out is still active on their phone

- Adult child monitoring an elderly parent living alone — no location, just "are they okay?"

- If an elderly parent is inactive AND not responding to a location request, auto-share last known location so they can be found

- Friends or partners who travel and want a lightweight mutual safety check

- Carers managing multiple elderly clients without intrusive GPS tracking

The Privacy-First Principle (Non-Negotiable) SafeSignal never stores location data without explicit prior consent. The Auto Location Disclosure feature (Section 7) is the only exception — and it requires a separate, clearly worded opt-in by the monitored person before it can activate. This consent model, combined with the heartbeat-only normal mode, is the core commercial differentiator.

# 2.  Why This App is Needed — Market Gap

Extensive market research was conducted across 10 competing apps. The key finding: no app on the market combines (a) phone-activity-only heartbeat, (b) consent-gated location requests, (c) auto-disclosure after timeout with prior consent, (d) support for all ages including adults, and (e) a privacy-first architecture.

| Category | Examples | Why SafeSignal is Different |
| --- | --- | --- |
| GPS Tracking Apps | Life360, Find My, GeoZilla | Always-on location. No "was phone used" signal. No auto-disclosure with consent. |
| Parental Surveillance | Bark, Qustodio, mSpy | Children only. Covert. No elderly support. No timeout auto-disclosure. |
| Senior Wellness | All Well | Elderly only. ~10K users. No location features at all. |
| SafeSignal | — | Heartbeat-only. All ages. Consent-gated + auto-timeout location. Privacy-first. |

Competitor Monthly Active Users (2026)

| Life360 | ██████████████████████ 95.8M MAU |
| --- | --- |
| Google Fam.Link | ███████████░░░░░░░░░░░ ~50M MAU |
| Bark | ██░░░░░░░░░░░░░░░░░░░░ 7M MAU |
| Qustodio | █░░░░░░░░░░░░░░░░░░░░░ ~4M families |
| mSpy | ░░░░░░░░░░░░░░░░░░░░░░ 1.5M users |
| All Well | ░░░░░░░░░░░░░░░░░░░░░░ ~10K users |
| SafeSignal | ░░░░░░░░░░░░░░░░░░░░░░ 0 — untapped gap |

Sources: SEC filings, app store data, company websites — April 2026

# 3.  Core Concept & Privacy Architecture

## 3.1  The Heartbeat System

Every device running SafeSignal in "Monitored" mode executes a background task every 15 minutes that writes a single document to Firestore. This is the entirety of data collected in normal operation. The monitor's dashboard reads the lastSeen field and computes inactivity duration client-side.

// Firestore: heartbeats/{userId} { userId: string, // Firebase Auth UID lastSeen: Timestamp, // Server-generated, never client clock appVersion: string, // NO location, NO device fingerprint, NO behaviour data }

## 3.2  Location Request Flow (Standard — Consent Required)

- Step 1: Monitor sends location_request document: status "pending", includes message

- Step 2: FCM push notification wakes monitored device, shows request + message

- Step 3: Monitored person taps Approve or Decline — no approve = no location, ever (standard mode)

- Step 4: On approval: device reads GPS once, writes to location_requests/{reqId}/location

- Step 5: Cloud Function deletes location field 60 seconds after resolved

With the Auto Location Disclosure feature enabled (Section 7), Step 3 has an additional path: if no response within the configured timeout, the system falls through to auto-disclosure of last_known_location.

# 4.  Work Completed to Date

## 4.1  Full UI Prototype — HTML/CSS/JavaScript

A complete, interactive single-page application prototype was built covering every screen of the app. This is the primary design specification and visual reference for the React Native build.

| Item | Detail |
| --- | --- |
| File | safesignal.html — single self-contained file |
| Hosted | GitHub Pages (job-ui.github.io/safesignal) |
| Screens built | Splash, Monitor dashboard, Contact detail, Activity timeline, Settings, Subscription plans, Monitored consent, Monitored active, Location request, Add contact modal, Emergency request modal |
| Tech | Vanilla JS, CSS custom properties, Google Fonts, no build step |
| Auto-disclosure UI | Consent toggle and timeout picker — needs adding in v1.1 (see Section 7.6) |

## 4.2  Architecture & Strategy Documents Produced

- Full technical architecture guide — Firebase setup, data schema, App Store submission guide, developer job brief, budget breakdown

- Market research — 10-app competitive analysis with feature matrix and privacy comparison table

- Monetisation strategy — freemium model, subscription tiers, RevenueCat integration plan

- Revenue projections — ad revenue at 1M users, hybrid subscription+ad model to 5M users

- Build platform research — Adalo vs Thunkable vs Glide vs custom React Native with 2026 pricing

- Auto Location Disclosure feature design — full technical and privacy specification (this document)

# 5.  Prototype — Screen Inventory & Component Map

| Screen | Role | Key Components | State / Data Needed |
| --- | --- | --- | --- |
| Splash | Both | Logo animation, 2 role cards | None — local only |
| Monitor Dashboard | Monitor | Summary bar, alert banner, contact cards, FAB | contacts[], heartbeat timestamps, computed status |
| Contact Detail | Monitor | Avatar, status badge, action buttons, 7-day timeline, auto-disclosure settings | Single contact + prefs |
| Activity Log | Monitor | Chronological event timeline | activityLog[], real-time listener |
| Settings | Monitor | Threshold picker, toggles, privacy explainer | User preferences in Firestore |
| Subscription Plans | Both | 3 plan cards, CTA buttons | subscriptions/{uid}, RevenueCat |
| Consent Screen | Monitored | Permission list incl. auto-disclosure opt-in, approve/decline | monitoring_pairs write |
| Monitored Active | Monitored | Heartbeat ring, monitors list, auto-disclosure toggle, pause/revoke | monitoring_pairs, heartbeats |
| Location Request | Monitored | Request card + message, approve/decline, auto-countdown timer | location_requests listener |
| Add Contact Modal | Monitor | Name, relationship, emoji, phone/email | monitoring_pairs write, deep link |
| Emergency Modal | Monitor | Textarea, timeout picker, send button | location_requests write |

# 6.  Data Architecture — All Six Collections

The addition of the Auto Location Disclosure feature introduces a sixth Firestore collection: last_known_location. All six collections are documented below.

| Collection | Key Fields | Notes |
| --- | --- | --- |
| users/{uid} | name, fcmToken, subscriptionTier, createdAt | fcmToken updated on each app launch. |
| monitoring_pairs/{id} | monitorId, monitoredId, status, threshold_hours, consentAt | Consent timestamp required for GDPR. |
| heartbeats/{uid} | lastSeen, appVersion | Single doc per user. Overwritten every 15 min. |
| location_requests/{id} | fromUserId, toUserId, message, status, autoTriggerAfterH, locationType, location (ephemeral) | Updated schema — see Section 7.3. |
| last_known_location/{uid} | location (GeoPoint), recordedAt, accuracy, consentedAt | NEW — Section 7. Written by heartbeat task. Only exists if user opted in. |
| subscriptions/{uid} | plan, isActive, expiresAt, revenuecatId | Written by RevenueCat webhook. |

# 7.  ★ Auto Location Disclosure Feature

Feature Summary When a monitored person has been inactive beyond their threshold AND the monitor sends a location request, and that request goes unanswered for a configurable timeout period (default 6 hours), the system automatically shares the monitored person's last known location with the monitor — but ONLY if the monitored person explicitly opted in to this behaviour in advance. This is designed for the scenario where an elderly parent or loved one may be incapacitated and unable to respond. Their last known location is the information needed to find them.

## 7.1  Feature Overview & User Story

The feature is best understood through a concrete scenario:

| Time | What Happens |
| --- | --- |
| 08:00 | Mum's last heartbeat was 08:00. Her threshold is 24 hours. |
| 08:01 +24h | Inactivity alert fires. You receive a push: "Mum has been inactive for 24 hours." |
| 09:00 | You send a location request with message: "Mum, are you okay? Tap to share your location." |
| 09:00–15:00 | Mum does not respond. She may be asleep, injured, or unable to use her phone. |
| 15:00 | Auto-timeout triggers (6h). System retrieves Mum's last_known_location (from ~08:00). |
| 15:00 | You receive push: "Mum did not respond. Her last known location (from 7 hours ago) has been shared." |
| 15:01 | You open the app, see the coordinates on a map. You can now act — call emergency services, drive there, or call a neighbour. |

Auto Location Disclosure — Decision Flow

| 📵 | 📤 | ⏳ | ❌ | 📍 | 🔔 |
| --- | --- | --- | --- | --- | --- |
| Inactive >24h | Location Request | Waiting... | No Response | Auto-Disclose | Alert Sent |
| Threshold exceeded | Monitor sends request | 6h timeout window | Person not replying | Last known location | Monitor notified |

## 7.2  Privacy & Consent Design

This feature represents a deliberate expansion of the privacy model. The original model was: "We never store your location." The expanded model is: "We store your approximate last known location on our servers, but only if you explicitly opt in, and it is only ever shared with your approved monitors, and only under the conditions you set."

This must be communicated with complete clarity. The following consent design is required:

Consent UI Requirements (Non-Negotiable) 1. The opt-in toggle must be OFF by default. It must never be pre-checked. 2. The toggle label must read exactly: "Auto-share my location if I don't respond to a request" — not a euphemism. 3. Tapping the toggle ON must trigger a confirmation dialog with two pieces of information: (a) "This stores your approximate location on SafeSignal's servers, updated every 15 minutes while the app is running." (b) "Your location will only ever be shared with [Name of monitor] if you don't respond within [X hours]." 4. The consentedAt timestamp must be written to Firestore at the moment of confirmation. 5. The monitored person must be able to revoke consent at any time with one tap. 6. If consent is revoked, the last_known_location document must be deleted immediately. 7. The per-person timeout window is set by the MONITOR on a per-relationship basis, and shown to the monitored person in the consent dialog.

## 7.3  Schema Changes

Updated: location_requests/{reqId}

// location_requests/{reqId} — v1.1 schema (changes marked NEW) { fromUserId: string, toUserId: string, message: string, status: "pending" ¦ "approved" ¦ "declined" ¦ "resolved" ¦ "auto_resolved", // NEW: auto_resolved requestedAt: Timestamp, respondedAt: Timestamp ¦ null, location: GeoPoint ¦ null, // live approve OR auto last_known locationType: "live" ¦ "last_seen" ¦ null, // NEW: tells monitor what they got autoTriggerAfterH: number, // NEW: hours before auto-trigger (e.g. 6) autoTriggeredAt: Timestamp ¦ null, // NEW: when auto-resolution fired lastKnownRecordedAt: Timestamp ¦ null, // NEW: age of the last_known_location used }

New: last_known_location/{userId}

// last_known_location/{userId} — NEW collection { userId: string, location: GeoPoint, // Written by heartbeat task using getLastKnownPositionAsync recordedAt: Timestamp, // Server timestamp at write time accuracy: number, // Metres — shown to monitor so they know precision consentedAt: Timestamp, // When user enabled the feature — GDPR audit trail } // Firestore security rule: // write: auth.uid == userId && prefs.shareLastKnownLocation == true // read: auth.uid in [monitor UIDs who have active monitoring_pairs with this user] // delete: auth.uid == userId (immediate on revoke)

Updated: monitoring_pairs/{pairId}

// monitoring_pairs — additional fields for v1.1 { // ...existing fields... autoDisclosureEnabled: boolean, // Monitor sets this per relationship autoDisclosureAfterH: number, // Monitor sets timeout: 2/4/6/12 hours monitoredConsentedAt: Timestamp ¦ null, // Set when monitored opts in }

## 7.4  New Cloud Function: locationRequestTimeout

This is a scheduled Cloud Function running every 30 minutes. It checks all pending location requests, and for any that have exceeded their autoTriggerAfterH window, retrieves the last_known_location and auto-resolves the request.

// functions/src/locationRequestTimeout.ts import * as functions from "firebase-functions"; import * as admin from "firebase-admin"; export const locationRequestTimeout = functions.pubsub .schedule("every 30 minutes") .onRun(async () => { const db = admin.firestore(); const now = admin.firestore.Timestamp.now(); const pending = await db.collection("location_requests") .where("status", "==", "pending") .where("autoTriggerAfterH", ">", 0) // Only requests with auto-trigger set .get(); const batch = db.batch(); for (const reqDoc of pending.docs) { const req = reqDoc.data(); const hoursWaiting = (now.toDate().getTime() - req.requestedAt.toDate().getTime()) / 3600000; if (hoursWaiting < req.autoTriggerAfterH) continue; // Verify monitored person consented to auto-disclosure const pairId = `${req.fromUserId}_${req.toUserId}`; const pair = await db.doc(`monitoring_pairs/${pairId}`).get(); if (!pair.exists ¦¦ !pair.data()?.monitoredConsentedAt) continue; // Retrieve last known location const lastLoc = await db.doc(`last_known_location/${req.toUserId}`).get(); if (lastLoc.exists) { const locData = lastLoc.data()!; batch.update(reqDoc.ref, { status: "auto_resolved", location: locData.location, locationType: "last_seen", autoTriggeredAt: now, lastKnownRecordedAt: locData.recordedAt, }); // Push to monitor: "Auto-disclosed: Emma's last location from Xh ago" await sendAutoDisclosureAlert( req.fromUserId, req.toUserId, locData.recordedAt ); } else { // No last known location available (user never gave GPS permission) // Notify monitor that auto-disclosure failed batch.update(reqDoc.ref, { status: "auto_resolved", locationType: "unavailable", autoTriggeredAt: now, }); await sendAutoDisclosureUnavailable(req.fromUserId, req.toUserId); } } await batch.commit(); });

## 7.5  Background Task Changes — Last Known Location Update

The existing HEARTBEAT_TASK is extended to also update last_known_location, but only if the user has opted in. The critical implementation detail is using getLastKnownPositionAsync() — this reads the device's cached GPS position (set by iOS for other apps or previous location requests) rather than requesting a new GPS fix. This means:

- No new GPS activity — battery impact is negligible

- No "Always On" location permission required — uses cached position only

- Accuracy may be lower than a live fix — this is acceptable and must be shown to the monitor

- iOS may not have a cached position if location services are disabled — graceful skip required

// Extended HEARTBEAT_TASK (src/tasks/heartbeat.ts) TaskManager.defineTask(HEARTBEAT_TASK, async () => { try { const uid = auth.currentUser?.uid; if (!uid) return BackgroundFetch.BackgroundFetchResult.NoData; // 1. Write heartbeat (unchanged from v1.0) await setDoc(doc(db, "heartbeats", uid), { lastSeen: serverTimestamp(), appVersion: Constants.expoConfig.version, }); // 2. Update last known location (NEW — only if consented) const prefs = await getUserPreferences(uid); if (prefs.shareLastKnownLocation && prefs.lastKnownLocationConsentedAt) { // getLastKnownPositionAsync: reads cache, no new GPS fix, no battery hit const lastPos = await Location.getLastKnownPositionAsync({ maxAge: 3600000, // Only use positions < 1 hour old requiredAccuracy: 500, // Only use if accuracy within 500m }); if (lastPos) { await setDoc(doc(db, "last_known_location", uid), { location: new GeoPoint(lastPos.coords.latitude, lastPos.coords.longitude), recordedAt: serverTimestamp(), accuracy: lastPos.coords.accuracy, consentedAt: prefs.lastKnownLocationConsentedAt, }); } } return BackgroundFetch.BackgroundFetchResult.NewData; } catch (e) { return BackgroundFetch.BackgroundFetchResult.Failed; } });

## 7.6  UI Changes Required

The following UI additions are needed on top of the v1.0 prototype. None require new screens — they are additions to existing screens.

| Screen | Addition | Detail |
| --- | --- | --- |
| Monitored Active | Auto-disclosure toggle + timeout display | Toggle OFF by default. On tap: confirmation dialog (see Section 7.2). Show "Auto-share after: 6 hours (set by [monitor name])" |
| Consent Screen | Auto-disclosure permission item | Add to the existing permission list: "📍 Last known location (if you don't respond) — only if you agree". Separate from base consent. |
| Contact Detail (Monitor) | Auto-disclosure settings block | Dropdown: "Auto-disclose after: [Off / 2h / 4h / 6h / 12h]". Only active if monitored person has consented. Show consent status. |
| Emergency Modal | Timeout picker | Add: "Auto-share last location if no response after: [2h / 4h / 6h / 12h / Never]". Sets autoTriggerAfterH on the request document. |
| Location Request (Monitored) | Countdown indicator | Show: "🕐 Auto-sharing in 5h 42m if you don't respond." This reminds the person and may prompt them to respond. |
| Monitor Dashboard | "Auto-disclosed" badge on contact cards | When locationType=="last_seen", show amber badge: "Last seen • Xh ago" instead of live location indicator. |

## 7.7  Impact Assessment — What Changes vs v1.0

| Area | Effort | Notes |
| --- | --- | --- |
| location_requests schema | 15 min | Add 4 new fields. Backward compatible — old requests unaffected. |
| last_known_location collection | 1 hour | New collection, new security rules, new TypeScript interface. |
| monitoring_pairs schema | 20 min | Add 3 new fields. Backward compatible. |
| HEARTBEAT_TASK extension | 1 hour | Add getLastKnownPositionAsync write. Conditional on prefs. |
| Cloud Function: locationRequestTimeout | 2 hours | New scheduled function. Batch writes. FCM notifications. |
| UI additions (6 screens) | 2–3 hours | Additive only. No screens rebuilt from scratch. |
| Firestore security rules update | 30 min | Add last_known_location read/write rules. |
| Consent flow + GDPR handling | 1 hour | Confirmation dialog, consentedAt write, revoke + delete. |
| Total additional effort | ~8–9 hours | Does NOT require any architectural changes. |

Important: Handle the "no last location available" case The monitored person may have location services disabled entirely on their iPhone. In this case getLastKnownPositionAsync() returns null and there will be no last_known_location document. The Cloud Function must handle this gracefully: notify the monitor that "auto-disclosure was triggered but no location is available, as location services may be disabled on Emma's phone." This is still useful information. Do not silently fail — always push a notification on timeout resolution.

# 8.  What Still Needs to Be Built

The prototype is a static UI shell. Everything below is needed before the app can be tested on a real iPhone. Items marked [NEW v1.1] were added by the Auto Location Disclosure feature.

## 8.1  Backend (Firebase)

- Firebase project creation — Auth (Email+Phone), Firestore (production mode), Cloud Messaging, Cloud Functions

- Firestore security rules — full ruleset for all 6 collections including last_known_location [NEW v1.1]

- Cloud Function: inactivity_checker — scheduled every 15 min, scans heartbeats, triggers FCM alert when lastSeen exceeds threshold_hours

- Cloud Function: location_cleanup — deletes location field from location_requests 60s after "resolved"

- Cloud Function: locationRequestTimeout — 30 min schedule, auto-resolves pending requests past timeout [NEW v1.1]

- Cloud Function: invite_handler — generates deep link, creates pending monitoring_pairs document

// Cloud Function: inactivity_checker (TypeScript) export const inactivityChecker = functions.pubsub .schedule("every 15 minutes").onRun(async () => { const now = admin.firestore.Timestamp.now(); const pairs = await db.collection("monitoring_pairs") .where("status","==","active").get(); for (const pair of pairs.docs) { const { monitoredId, monitorId, threshold_hours } = pair.data(); const hb = await db.doc(`heartbeats/${monitoredId}`).get(); if (!hb.exists) continue; const hoursAgo = (now.toDate() - hb.data().lastSeen.toDate()) / 3600000; if (hoursAgo >= threshold_hours) { await sendFCMAlert(monitorId, monitoredId, hoursAgo); } } });

## 8.2  React Native App (Expo)

- Project scaffolding: expo init safesignal --template expo-template-blank-typescript

- Navigation: React Navigation v6 — Stack + Tab navigator

- Auth screens: Sign Up, Sign In, Password Reset (Firebase Auth)

- Background task: expo-background-fetch + expo-task-manager — heartbeat + last_known_location writer [extended v1.1]

- Push notifications: expo-notifications — FCM registration, inactivity alerts, location request alerts, auto-disclosure alerts [NEW v1.1]

- Location: expo-location — one-time getLastKnownPositionAsync in background task (no "always on" permission needed) [v1.1]

- All 11 screens from Section 5 converted to React Native, with v1.1 UI additions

- Real-time Firestore listeners: heartbeats, location_requests, monitoring_pairs, last_known_location [extended]

- RevenueCat SDK (react-native-purchases) — installed and wired, all offerings set to $0 for family test

- Consent flow for auto-disclosure with confirmation dialog and consentedAt write [NEW v1.1]

## 8.3  iOS-Specific Requirements

- Info.plist: NSLocationWhenInUseUsageDescription (for one-time approved request), BGTaskSchedulerPermittedIdentifiers, NSUserTrackingUsageDescription if running any ads

- Note: NSLocationAlwaysAndWhenInUseUsageDescription is NOT required because getLastKnownPositionAsync uses the cached position — this is an important App Store advantage

- APNs key (.p8) generated in Apple Developer portal, uploaded to Firebase Console

- Privacy manifest (PrivacyInfo.xcprivacy) — required from iOS 17.4+

- Apple Developer account ($99/year) — App ID com.yourname.safesignal with Push Notifications

- TestFlight build via EAS: eas build --platform ios --profile preview

# 9.  Recommended Tech Stack

| Layer | Technology | Version | Why This Choice |
| --- | --- | --- | --- |
| Mobile | React Native + Expo | SDK 52 | Single codebase for iOS + Android. EAS builds IPA in cloud — no Mac needed. |
| Language | TypeScript | 5.x strict | Type safety critical for Firestore schema + location data. |
| Navigation | React Navigation | v6 | Stack + Bottom Tabs. De-facto standard. |
| Auth | Firebase Auth | v10 modular | Email + Phone OTP. |
| Database | Firestore | Native SDK | Real-time sync. Free tier to ~50K users. |
| Push | FCM + expo-notifications | — | Handles both APNs (iOS) and Android. |
| Background | expo-background-fetch | — | Heartbeat + last_known_location update. |
| Location | expo-location | — | getLastKnownPositionAsync only — no always-on permission. |
| Cloud Functions | Firebase Functions | Node 20 TS | 3 scheduled + 2 trigger functions. |
| Payments | RevenueCat | react-native-purchases v7 | Abstracts Apple billing. Free until $2.5K/mo. |
| State | Zustand | v4 | Lightweight. No boilerplate. |
| Build/CI | EAS Build + Submit | — | No Mac required. Direct App Store submission. |

# 10.  Step-by-Step Build Plan

Written for a CS-fluent developer working solo. Estimated timeline: 3–4 weeks to TestFlight including all v1.1 features.

## Phase 0 — Environment Setup  (Day 1, ~2 hours)

- 0.1: Clone/create GitHub repo. Add safesignal.html prototype and this document to /docs folder.

- 0.2: Install: Node 20, npm, eas-cli (npm i -g eas-cli), firebase-tools (npm i -g firebase-tools).

- 0.3: Create Firebase project — enable Auth (Email+Phone), Firestore (production mode), Cloud Messaging.

- 0.4: npx create-expo-app safesignal --template expo-template-blank-typescript

- 0.5: npx expo install firebase @react-navigation/native @react-navigation/bottom-tabs @react-navigation/stack expo-notifications expo-background-fetch expo-task-manager expo-location zustand react-native-purchases

- 0.6: Configure app.json: bundleIdentifier, permissions, expo-notifications plugin.

## Phase 1 — Auth + Navigation Shell  (Days 2–3, ~8 hours)

- 1.1: lib/firebase.ts — initializeApp, getAuth, getFirestore, getMessaging.

- 1.2: AuthScreen — sign up / sign in / phone OTP using Firebase Auth modular SDK.

- 1.3: AuthContext (Zustand) — persists session, exposes currentUser, signOut.

- 1.4: Navigation shell — RootNavigator (auth-gated) → RoleSelectScreen → MonitorNav | MonitoredNav.

- 1.5: Register FCM token on login: getToken(messaging) → write to users/{uid}.fcmToken.

- 1.6: Register HEARTBEAT_TASK with BackgroundFetch.registerTaskAsync (15 min interval).

Done when: sign up works, heartbeat document appears in Firestore console every ~1 min (use minimumInterval:60 for testing).

## Phase 2 — Monitor Flow  (Days 4–7, ~16 hours)

- 2.1: services/firestore.ts — typed CRUD for all 6 collections (TypeScript interfaces match schemas in Sections 3 and 7.3).

- 2.2: MonitorDashboardScreen — real-time listener on monitoring_pairs, cross-join heartbeats, compute status client-side.

- 2.3: Status computation: (now - lastSeen) / 3600000 vs threshold_hours → "safe"|"warn"|"danger".

- 2.4: ContactDetailScreen — heartbeat history, action buttons, auto-disclosure settings (autoDisclosureAfterH dropdown).

- 2.5: ActivityLogScreen — ordered listener across monitoring_pairs + location_requests.

- 2.6: AddContactModal — write monitoring_pairs, generate deep link via Firebase Dynamic Links.

- 2.7: EmergencyModal — write location_requests with autoTriggerAfterH from dropdown selection.

Done when: monitor can add a contact, see real-time status, send a location request with auto-timeout set.

## Phase 3 — Monitored Flow  (Days 8–10, ~10 hours)

- 3.1: MonitoredConsentScreen — read pending monitoring_pairs, render base consent + auto-disclosure opt-in toggle.

- 3.2: On base consent: write consentAt. On auto-disclosure consent: write monitoredConsentedAt + set prefs.shareLastKnownLocation=true.

- 3.3: MonitoredActiveScreen — heartbeat ring, monitors list, auto-disclosure toggle with confirmation dialog, pause/revoke.

- 3.4: On toggle revoke: set shareLastKnownLocation=false, DELETE last_known_location/{uid} immediately.

- 3.5: Location request listener — onSnapshot on pending requests, show LocationRequestCard with countdown timer to auto-trigger.

- 3.6: On Approve: Location.getCurrentPositionAsync, write GeoPoint, set status:"approved", locationType:"live".

- 3.7: On Decline: set status:"declined".

Done when: monitored person can consent/decline auto-disclosure, sees countdown on pending requests, approve/decline works.

## Phase 4 — Cloud Functions  (Days 11–12, ~10 hours)

- 4.1: cd functions && npm i typescript firebase-admin firebase-functions

- 4.2: inactivityChecker — scheduled every 15 min (code in Section 8.1).

- 4.3: locationCleanup — onDocumentUpdated trigger, deletes location field 60s after "resolved".

- 4.4: locationRequestTimeout — scheduled every 30 min (full code in Section 7.4). Test with short interval first.

- 4.5: inviteHandler — HTTP function for deep link join flow.

- 4.6: Write and deploy full Firestore security rules covering all 6 collections.

// Deploy all functions: firebase deploy --only functions // Deploy rules only: firebase deploy --only firestore:rules // Test locationRequestTimeout locally with short interval: firebase emulators:start --only functions,firestore

## Phase 5 — Subscriptions + Polish  (Days 13–15, ~10 hours)

- 5.1: RevenueCat dashboard — create project, define 3 products (all $0 for family test).

- 5.2: react-native-purchases — Purchases.configure({apiKey}), SubscriptionContext in Zustand.

- 5.3: Feature gate — Free tier: max 2 monitored contacts, no auto-disclosure (Pro/Family only).

- 5.4: SubscriptionPlansScreen — Purchases.getOfferings() for dynamic pricing display.

- 5.5: Settings screen — persist preferences to users/{uid}/preferences sub-collection.

- 5.6: Polish — loading states, error boundaries, empty states, offline banner (NetInfo), graceful "no location available" notification.

## Phase 6 — TestFlight  (Days 16–18, ~6 hours)

- 6.1: eas build --platform ios --profile preview (first run prompts Apple Developer credentials).

- 6.2: Upload .ipa to App Store Connect, create TestFlight build.

- 6.3: Invite family via TestFlight email link (they install free TestFlight app — no App Store needed).

- 6.4: Test all flows: heartbeat, inactivity alert, location request, auto-disclosure trigger and notification.

- 6.5: Run 2–4 weeks. Log all issues in GitHub Issues. Iterate.

# 11.  Commercial Roadmap — Path to Millions of Users

| Phase | Timeline | Target | Key Actions |
| --- | --- | --- | --- |
| 0 — Family Test | Now–Week 6 | 5–10 users | TestFlight. Validate heartbeat + push + auto-disclosure. Zero critical bugs. |
| 1 — Private Beta | Month 2–3 | 50–200 users | Invite 2nd-degree connections. Android build. Onboarding flow. NPS survey. |
| 2 — Soft Launch | Month 4–6 | 1K–5K users | App Store submission. ASO (see keywords below). Press to 3 family/tech blogs. |
| 3 — Growth | Month 6–12 | 10K–100K users | Activate Family plan ($3.99/mo). Referral loop. TikTok/Instagram content. |
| 4 — Scale | Year 2 | 500K–2M users | Privacy PR campaign. Influencer partnerships. Elder care B2B tier. |
| 5 — Platform | Year 3+ | 5M+ users | Apple Watch companion. API for care platforms. 5-language localisation. |

## 11.1  The Auto-Disclosure Feature as a Marketing Differentiator

The auto-disclosure feature is not just a safety mechanism — it is a powerful marketing message, especially for the elderly parent use case. Every competitor requires the monitored person to be conscious and cooperative. SafeSignal is the only app that protects people who are incapacitated and cannot respond.

Key Marketing Messages for Auto-Disclosure "The app that keeps watching even when they can't answer." "If Dad doesn't respond in 6 hours, you'll know where he was last." "Peace of mind that doesn't stop working when they stop responding." Target audience for this message: Adult children of elderly parents. Target channels: Facebook (older demographics), senior care blogs, AARP-adjacent media. This segment has very high willingness to pay — consider a dedicated Elder Care plan.

# 12.  Revenue Model & Financial Projections

## 12.1  Subscription Tiers — Updated for v1.1

| Plan | Price | Features | Auto-Disclosure |
| --- | --- | --- | --- |
| Free | $0 / forever | Monitor up to 2 people, 24h threshold, basic alerts | Not included — upgrade incentive |
| Family | $3.99/mo | 10 people, custom thresholds, location history | Included — up to 6h timeout |
| Pro | $7.99/mo | Unlimited people, priority alerts, PDF export | Included — configurable 2h–24h |

Note: Auto-disclosure is a deliberate upgrade gate. Free users see the feature described but locked. This is the most emotionally compelling upgrade prompt in the app.

## 12.2  Revenue Projections

| Metric | 100K users | 500K users | 1M users | 5M users |
| --- | --- | --- | --- | --- |
| Paying users (3%) | 3,000 | 15,000 | 30,000 | 150,000 |
| Avg rev/payer/mo | $4.20 | $4.50 | $4.80 | $5.00 |
| Subscription MRR | $12,600 | $67,500 | $144,000 | $750,000 |
| Ad revenue (free) | $3,000 | $18,000 | $46,000 | $350,000 |
| Total MRR | $15,600 | $85,500 | $190,000 | $1,100,000 |
| Annual Revenue | $187K | $1.03M | $2.28M | $13.2M |

Apple takes 30% of subscription revenue (15% after year 1 per subscriber). Figures are pre-Apple-cut. RevenueCat free until $2.5K/mo.

# 13.  Competitive Landscape Summary

| App | GPS always on | Consent-based | Works for adults | Auto-disclose on timeout | Privacy rating |
| --- | --- | --- | --- | --- | --- |
| Life360 | Yes | No | Yes | No | ★☆☆☆☆ Poor |
| Apple Find My | Yes | Part. | Yes | No | ★★★☆☆ OK |
| Bark | No | No | No | No | ★★★☆☆ OK |
| Qustodio | Yes | No | No | No | ★★☆☆☆ Poor |
| mSpy | Yes | No | No | No | ★☆☆☆☆ Very poor |
| SafeSignal | Never | Always | Yes | ✅ Yes (with consent) | ★★★★★ Excellent |

# 14.  Appendix

## 14.1  Recommended File Structure

safesignal/ ├── app.json ├── App.tsx ├── src/ │ ├── screens/ # One file per screen │ ├── components/ # ContactCard, StatusDot, HeartbeatRing, │ │ # AutoDisclosureToggle, CountdownTimer │ ├── navigation/ │ ├── services/ │ │ ├── firestore.ts # Typed CRUD for all 6 collections │ │ ├── auth.ts │ │ ├── notifications.ts │ │ └── location.ts # getLastKnownPositionAsync wrapper │ ├── stores/ # Zustand stores │ ├── types/ │ │ ├── firestore.ts # Document interfaces incl. LastKnownLocation │ │ └── enums.ts # LocationType, RequestStatus, PlanTier │ ├── utils/ │ └── constants/ ├── functions/ │ ├── src/ │ │ ├── inactivityChecker.ts │ │ ├── locationCleanup.ts │ │ ├── locationRequestTimeout.ts # NEW v1.1 │ │ ├── inviteHandler.ts │ │ └── index.ts │ └── package.json ├── firestore.rules ├── docs/ │ ├── SafeSignal_Project_Brief_v1.1.docx │ └── architecture_guide.docx └── prototype/ └── safesignal.html

## 14.2  Key References for Developer

- Expo Background Fetch: docs.expo.dev/versions/latest/sdk/background-fetch/

- expo-location getLastKnownPositionAsync: docs.expo.dev/versions/latest/sdk/location/

- Firebase Security Rules: firebase.google.com/docs/rules

- Firebase Cloud Functions scheduling: firebase.google.com/docs/functions/schedule-functions

- RevenueCat React Native: docs.revenuecat.com/docs/reactnative

- EAS Build iOS: docs.expo.dev/build/setup/

- Apple Privacy Manifest: developer.apple.com/documentation/bundleresources/privacy_manifest_files

- React Navigation v6: reactnavigation.org/docs/getting-started

- Firestore batch writes: firebase.google.com/docs/firestore/manage-data/transactions

## 14.3  Key Market Statistics

- Global Family Safety Apps market: $5.8B by 2033, 12.5% CAGR (Strategic Revenue Insights, 2026)

- Life360: 95.8M MAU, 2.8M paying circles, $489M subscription revenue 2025 (SEC Q4 2025)

- Life360 conversion rate: 2.9% free-to-paid — SafeSignal revenue model benchmark

- Mobile app eCPM (US, iOS): Banner ~$1.20, Interstitial ~$15–20 (Statista 2023, MonetizeMore 2026)

- Subscription model ARPU is 4.6x higher than ad-only ARPU (SQ Magazine, 2025)

- 96.3% of app users churn within first month — onboarding and immediate value delivery is critical

Final Note The auto-disclosure feature transforms SafeSignal from a "nice to have" wellness check app into a genuine emergency safety net. The combination of: (1) privacy-first heartbeat monitoring (2) consent-gated location requests (3) auto-disclosure when someone cannot respond creates a product that no competitor offers and that solves a real, urgent problem for families with elderly parents and young adults. This is the product. Build it well.